## Slide 1
Module 3,6,9 - Weekly Report
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 1
Vedant Pathak
TEAM & MENTOR
Team ID : 03 .
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Planned the end-to-end workflow from asset receipt → registration → barcode generation → assignment → scanning → verification → maintenance/disposal → reporting.
COMMON KPI EVIDENCES
Core functionality built and running for Modules 3 and 6, asset registration, manual search, and OCR-based identification with Module 9 scoped and ready for implementation next.
NEXT WEEK COMMITMENTS
UI consistency, schema cleanup, Module 9 design/implementation, and Module 3/6 integration testing — owners and dates TBD.
MENTOR RESPONSE
Start working on Module 9 and handle the currently empty/NULL columns as part of its integration.
Finalized SRS covering problem statement, asset identification approach (manual entry as primary, OCR as secondary), and the three selected modules.
Finalized technology stack: HTML/CSS/JS frontend, Node.js/Express backend, MySQL database, Tesseract.js and Sharp for OCR.
Built basic architecture for Module 3 (Asset Registration) and Module 6 (Asset Identification); Module 9 (Disposal) is planned, with schema and endpoint drafted but not yet integrated or tested.
🟠 Amber — OCR reliability: OCR accuracy depends on image quality and lighting; mitigated by keeping manual entry as the primary, always-reliable identification method.
🟠 Amber — Schema gap: original schema tracked asset status but had no disposal request/approval table; added one small table without altering the given schema.
🟢 Green — Lookup errors handled: unmatched codes, duplicate asset codes (enforced via unique constraint), and unreadable OCR text all return clear error messages instead of failing silently.
Technical Progress: Registration, identification, and disposal request modules are functional end to end against MySQL.
System Performance: Plan to measure OCR processing time and API response time under demo load.
Integration: Backend REST API connected to MySQL via a connection pool; frontend tested against all endpoints.
Testing: Verified successful registration, valid and invalid code search, OCR match/no match, and duplicate code rejection.