## Slide 1
Module 7,8 - Weekly Report
PROJECT/FEATURE
Department Asset Tracking and Bar code Reader
WEEK TEAM/LEADER
WEEK 4:
Sai S Patil.
TEAM & MENTOR
Team ID : 03 .
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Integrated the Maintenance functions with Main.java.
Connected Main.java → MaintenanceService → MaintenanceRequest.
COMMON KPI EVIDENCES
Maintenance module classes implemented.
Maintenance request creation working.
Request ID generated automatically.
Status tracking implemented
NEXT WEEK COMMITMENTS
Perform complete testing of the Maintenance module.
Add input validation and handle invalid requests.
Improve the user interface/workflow for maintenance reporting.
MENTOR RESPONSE
Reviewed the implemented Maintenance module. Request creation, status tracking, technician assignment and maintenance history are progressing well
-Implemented the Asset class to store Asset ID, name, location and status.
-Implemented the MaintenanceRequest class to store maintenance ticket details.
-Implemented the MaintenanceService class for maintenance operations.
-Implemented automatic Request ID generation for maintenance tickets.
-Implemented creation and storage of maintenance requests.
Understanding the flow of data between the three classes.
Handling the correct Request ID while creating multiple requests.
Connecting status updates with technician assignment.
Managing maintenance history for a specific Asset ID.
Review of the Maintenance module implementation.
Guidance on connecting the Maintenance module with the final website/frontend.
Suggestions for validation of incorrect Asset IDs or Request IDs.