## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 10
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 10
Vedant Pathak
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Disposal governing the end of the asset lifecycle: Label (M3) → Scan (M6) → Disposal Request → HOD Approval → Write-Off (M9)
Governance rules and status safeguards aligned collaboratively.
COMMON KPI EVIDENCES
Two-Stage Approval Demonstrated + Status Lockdown Validated + Book Value Captured + Positive & Negative Test Cases Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Arya Joshi Deliverable: Analytics, financial valuation & audit trail Due Date: 21 Sep 2026
MENTOR RESPONSE
Build reports and analytics. Add financial valuation, categorical breakdowns and an audit trail capturing disposal and transfer events.
Implemented DisposalRequest, DisposalService and DisposalController.
Built two-stage workflow: request → HOD/Admin approval → final execution.
Added safeguards blocking disposed / written-off assets from transfers, tickets and audits.
Delivered disposal.html with book value capture and status filters.
🟠 Amber: Book value estimation needs verification against depreciation rates.
🟠 Amber: Rejected requests must correctly restore asset status to available.
🟢 Green: Request, approval and finalize flow validated with status lockdown.
Review approval hierarchy.
Validate book value records.
Test rejection and finalize paths.
Confirm write-off policy rules.