## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 4
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 4
Vedant Pathak
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Intake feeding label generation and scanning: Receipt → Asset Registration → Tag Record → Label Generation (M3) → Scanning (M6)
Registration and barcode tagging workflow aligned collaboratively.
COMMON KPI EVIDENCES
Single & Batch Registration Demonstrated + Serial Validation Verified + Database Records Validated + Frontend–Backend Connectivity Verified + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Arya Joshi Deliverable: Barcode & QR label generation engine Due Date: 10 Aug 2026
MENTOR RESPONSE
Start barcode label generation. Integrate ZXing to produce Code 128 and QR labels with printable templates linked to asset tag records.
Implemented SequenceService for gapless AST-YYYY-XXXXXX and REC-YYYY-XXXXXX codes.
Built single registration with real-time serial collision check API.
Developed batch invoice intake creating up to 100 assets per receipt.
Delivered register.html with tabbed single/batch views and invoice calculation.
🟠 Amber: Large batch intake needs performance testing.
🟠 Amber: Label generation is yet to be integrated.
🟢 Green: Atomic codes and duplicate-serial checks verified.
Test batch intake with 100 units.
Review receipt-to-asset linkage.
Validate serial check API.
Confirm label fields required.