## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 7
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 7
Vedant Pathak
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Hardware scanning linked to the custody flow: Gun/Camera Scan (M6) → Asset Lookup → Transfer → Audit Log → Disposal Check (M9)
Transfer workflow and scan verification aligned collaboratively.
COMMON KPI EVIDENCES
USB Scanner Input Demonstrated + Transfer Workflow Validated + Audit Log Entries Verified + Positive & Negative Test Cases Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Arya Joshi Deliverable: Maintenance & repair ticketing lifecycle Due Date: 31 Aug 2026
MENTOR RESPONSE
Implement maintenance ticketing. Ensure ticket creation updates asset status and condition and is traceable through audit logs.
Engineered keyboard-wedge interceptor to capture USB barcode gun input without drivers.
Developed AssignmentService for custodian assignment and departmental transfers.
Added barcode_verified check before executing custody handovers.
Delivered transfer.html with real-time source and destination room selection.
🟠 Amber: Keystroke timing thresholds need tuning for different scanner models.
🟠 Amber: Disposed assets must be blocked from transfers (Module 9).
🟢 Green: Atomic transfer updates and audit log entries validated.
Test with a physical USB scanner.
Validate transfer audit trail.
Review scan-to-transfer flow.
Confirm handover approval rules.