## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 1
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 1
Vedant Pathak
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Module scope aligned around the asset lifecycle: Registration → Label Generation (M3) → Scanning (M6) → Disposal & Write-Off (M9)
Common architecture and design system finalized collaboratively.
COMMON KPI EVIDENCES
SRS Approved + Architecture & DFD Diagrams Prepared + Technology Stack Finalized + Design Tokens Documented + Repository Initialized
NEXT WEEK COMMITMENTS
Owner: Arya Joshi Deliverable: Relational database schema & ERD Due Date: 20 Jul 2026
MENTOR RESPONSE
Proceed to database design. Define a normalized schema covering assets, tags, scan/audit records and disposal requests with proper constraints.
Mapped asset handling procedures across Computer, Mechanical and E&TC departments.
Prepared the SRS and module matrix covering Modules 3, 6 and 9.
Evaluated Code 128 vs QR vs RFID; selected hybrid Code 128 + QR using ZXing.
Set up repository, Java 21 / Spring Boot 3.3.5 baseline and UI design tokens.
🟠 Amber: Disposal approval rules need stakeholder confirmation.
🟠 Amber: Scan accuracy on low-quality webcams is yet to be tested.
🟢 Green: Tech stack, SRS and DFD diagrams approved.
Confirm MMCOE label size and layout.
Finalize disposal approval hierarchy (HOD/Admin).
Provide sample invoices and asset data.
Review SRS and module scope.