## Slide 1
TEAM LEADER WEEK 2 REPORT
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 2
Vedant Pathak
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Integrated modules around the asset lifecycle: Receiving → Registration → Barcode → Assignment → Scanning → Maintenance/Disposal → Reporting
Common database and UI structure finalized collaboratively.
COMMON KPI EVIDENCES
Functional Workflows Demonstrated + Database Validation Completed + Frontend–Backend Connectivity Verified + Positive & Negative Test Cases Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Arya Joshi Deliverable: Authentication, RBAC & access-control testing Due Date: 7 Sep 2026
MENTOR RESPONSE
Implement and test remaining modules. Develop module-wise and end-to-end test cases covering authentication, barcode/OCR, assignment, maintenance and disposal.
Developed asset receiving, registration, assignment and transfer database modules.
Implemented asset identification using manual search and OCR workflows.
Implemented disposal approval and maintenance status workflows.
Applied common UI design and resolved database NULL issues.
🟠 Amber: OCR accuracy depends on image quality; workflow integration across modules needs validation.
🟠 Amber: Role-based approval and access restrictions are yet to be implemented.
🟢 Green: Database constraints, duplicate-code handling, and basic module workflows validated.
Complete authentication and RBAC integration.
Develop module-wise and end-to-end test cases.
Measure API, OCR and barcode performance.
Complete cross-module integration testing.