## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 1: Understand the Problem & Scope Definition
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 1
Week Leader: Yash Bhure
Date:
WORK COMPLETED
• Analyzed MMCOE dead-stock workflows across lab registers, physical records, and vendor invoices.
• Identified 6 core relational entities: Users, Roles, Departments, Locations, Assets, and Tags.
• Mapped required asset fields: asset code, category, serial number, room, and custodian.
• Formulated 7 testable objectives (O-01 to O-07) with measurable acceptance conditions.
• Established cross-team module responsibility matrix and eight-week delivery roadmap.
CHALLENGES / RISKS
• Inconsistent laboratory room and department naming conventions across legacy Excel registers.
• Preventing duplicate asset codes or sequence collisions during concurrent multi-unit batch intake.
• Hardware barcode gun keystroke transmission speed variations across workstation models.
HELP NEEDED
• Review proposed 19-table schema boundaries and primary / foreign key cascading rules.
• Confirm institutional standard format for unique asset codes ('AST-YYYY-XXXXXX').
• Guidance on exception workflows for damaged physical labels and unreadable scans.
INTEGRATION AND COLLABORATION
• Aligned relational database plan with User & Role Management and Asset Master modules.
• Identified data models required for dynamic ZXing barcode streaming and asset lookups.
• Documented cross-module dependencies for asset IDs, barcode tags, and faculty custody.
• Outlined end-to-end integration verification points from intake to forensic reporting.
COMMON KPI EVIDENCE
• System Objectives Verification Matrix (Table 1: O-01 to O-07) formulated with criteria.
• Requirement-to-Test Specification (Table 2: FR-GOV-001 to FR-AUD-001) mapped.
• Audited technical baseline: Java 25 LTS, Spring Boot 3.3.5, MySQL 8.0, and ZXing 3.5.3.
• Formal problem definition document and cross-team interface boundary map approved.
NEXT WEEK COMMITMENTS
Next week leader: Uday Pawade
Target: Create MySQL database asset_tracking_db, execute unified_schema.sql (19 tables in 3NF), enforce foreign key constraints, load seed_data.sql baseline records, and verify HikariCP pool.
MENTOR RESPONSE
Suggested mentor guidance: Finalize database relationships in 3NF, enforce unique asset ID and barcode constraints, and validate foreign key cascading rules. Test asset registration and barcode lookup with sample records before integration.