## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 2: Database Design and Creation
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 2
Week Leader: Uday Pawade
Date:
WORK COMPLETED
• Designed and normalized 19-table relational schema adhering to 3NF from asset_tracking_erd.pdf.
• Created MySQL 8.0 database asset_tracking_db with InnoDB engine and utf8mb4 collation.
• Configured 12 foreign keys with ON DELETE SET NULL on organizational links and CASCADE on tags.
• Implemented atomic code_sequences table with row locking for AST-YYYY-XXXXXX generation.
• Populated baseline master data via seed_data.sql and verified HikariCP pool connection.
CHALLENGES / RISKS
• Deadlock risk during concurrent multi-unit batch registration accessing code_sequences.
• Accidental hard deletion of equipment records wiping out historical audit and warranty data.
• Database connection pool exhaustion during peak concurrent laboratory scanning sessions.
HELP NEEDED
• Review indexing strategy on high-frequency columns (asset_code, serial_number, barcode_value).
• Guidance on archival partitioning strategy for audit_log table for multi-year compliance.
• Confirmation of department code standards across Computer, IT, Mechanical, and EnTC.
INTEGRATION AND COLLABORATION
• Coordinated schema specifications with Auth (Mod 1), Asset Master (Mod 5), and Barcode (Mod 6).
• Defined exact JSON schema format for role permissions within roles master table.
• Integrated Spring Data JPA persistence layer with ddl-auto=none and active HikariCP pool.
• Verified zero orphan records across departments, locations, categories, and faculty accounts.
COMMON KPI EVIDENCE
• Executable unified_schema.sql executed on MySQL 8.0 creating all 19 tables with 0 errors.
• Master Data Dictionary (Table 1: 10 core entities) and Integrity Matrix (Table 2) documented.
• Spring Boot backend cold startup benchmarked in 3.1s with active HikariCP pool.
• Baseline seed_data.sql records loaded and validated across all lookup tables.
NEXT WEEK COMMITMENTS
Next week leader: Tanishka Wagh
Target: Formulate 5-tier RBAC framework, design jBCrypt salted password authentication, specify REST API contracts for auth endpoints, and prototype responsive login interface with role badges.
MENTOR RESPONSE
Suggested mentor guidance: Enforce strict foreign key constraints and unique indexes on serial numbers. Ensure code_sequences table uses pessimistic row locking to prevent race conditions during concurrent batch intake.