## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 3: User and Role Management Design
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 3
Week Leader: Tanishka Wagh
Date:
WORK COMPLETED
• Formulated 5-tier RBAC framework: asset_admin, dept_head, staff, scanner_operator, auditor.
• Designed cryptographic auth workflow using jBCrypt ($2a$10$) salted password hashing.
• Architected stateless in-memory UUID token session store for sub-millisecond verification.
• Documented REST API contracts for /api/auth/login, /api/auth/me, and /api/meta endpoints.
• Designed glassmorphic login.html interface mockup with 1-click role switcher badges.
CHALLENGES / RISKS
• Token leakage vulnerabilities through browser URL parameters or unencrypted local storage.
• Brute-force credential stuffing attempts against administrative and faculty login endpoints.
• Stale session permissions persisting if an administrator alters user roles during active sessions.
HELP NEEDED
• Review granular permission flags mapped to Department Head vs Asset Administrator roles.
• Guidance on session token expiration timeout duration and automatic client logout policies.
• Evaluation of CORS policy configuration between Spring Boot backend and static web assets.
INTEGRATION AND COLLABORATION
• Aligned authentication response DTO with frontend navbar rendering and route gating logic.
• Coordinated with Asset Master team for role-restricted intake and disposal approval endpoints.
• Established standardized error response structure ({ok: false, message: ...}) across auth APIs.
• Defined User entity relationship mapping with roles and departments in MySQL persistence layer.
COMMON KPI EVIDENCE
• Multi-tiered RBAC Operational Permission Matrix (Table 1) completed across 8 functional areas.
• REST API Authentication Interface Contracts (Table 2) specified with request/response schemas.
• Responsive login.html UI mockup created with functional credential validation styling.
• Architectural authentication sequence flowchart documented from login request to token check.
NEXT WEEK COMMITMENTS
Next week leader: Sanskruti Ghavghave
Target: Implement AuthController, AuthService, and UserRepository in Spring Boot 3.3.5, integrate jBCrypt password hashing, build DataInitializer startup seeder, and verify frontend login client integration.
MENTOR RESPONSE
Suggested mentor guidance: Ensure password hashes are never exposed in user DTO responses. Implement client-side input sanitization (.trim().toLowerCase()) and generic error messages to prevent account enumeration.