## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 4: User and Role Management Implementation
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 4
Week Leader: Sanskruti Ghavghave
Date:
WORK COMPLETED
• Implemented AuthController and AuthService in Spring Boot 3.3.5 handling login and session lookup.
• Integrated org.mindrot.jbcrypt 0.4 for BCrypt salted password hashing and credential verification.
• Created DataInitializer CommandLineRunner to auto-seed default institutional accounts on startup.
• Developed app.js client with asynchronous Fetch API, localStorage token caching, and auth headers.
• Implemented renderNavbar() dynamic UI gating hiding administrative tabs based on user role.
CHALLENGES / RISKS
• Stale tokens persisting in browser localStorage after server restarts causing unhandled 401 errors.
• Server restart purging in-memory token store, requiring faculty users to re-authenticate.
• Plaintext password exposure risks over unencrypted HTTP network communication in intranet.
HELP NEEDED
• Review automated test coverage for positive, negative, and role-boundary authentication scenarios.
• Verification of BCrypt workload factor (10 rounds) balancing security and server CPU overhead.
• Guidance on handling session expiration toasts and automatic redirect to login.html.
INTEGRATION AND COLLABORATION
• Integrated AuthService with UserRepository using derived queries (findByEmail).
• Implemented HTTP 401 response interceptor in app.js clearing stale tokens and redirecting to login.
• Coordinated with all module screens to ensure consistent Authorization: Bearer <token> headers.
• Verified role badges render correctly across Admin, HOD, Staff, Scanner, and Auditor sessions.
COMMON KPI EVIDENCE
• Executed 8 verification test cases (TC-AUTH-001 to 008) achieving 100% pass rate.
• Production backend classes (AuthController, AuthService, DataInitializer) compiled and deployed.
• Automated seeder successfully initialized default accounts in asset_tracking_db on cold boot.
• Zero credential leaks confirmed: password hashes excluded from all API response payloads.
NEXT WEEK COMMITMENTS
Next week leader: Yash Bhure
Target: Develop Asset.java entity model mapping 23 fields, build SequenceService with pessimistic row locking for AST-YYYY-XXXXXX codes, implement single and batch intake, and create filterable assets.html directory.
MENTOR RESPONSE
Suggested mentor guidance: Verify that DataInitializer handles existing accounts idempotently without duplicate key errors. Ensure client-side route protection is backed by server-side role validation on all endpoints.