## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 6: Barcode Tagging and Scanning
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 6
Week Leader: Uday Pawade
Date:
WORK COMPLETED
• Integrated native ZXing 3.5.3 library into Spring Boot for Code 128 and QR code generation.
• Implemented BarcodeController streaming in-memory PNG bytes (/api/barcode/*) with < 18ms latency.
• Developed scanner.js supporting dual inputs: handheld USB laser guns and WebRTC cameras.
• Implemented keypress timing buffer (< 50ms) to distinguish hardware scanner inputs from manual typing.
• Built real-time asset verification modal on /api/assets/code/{code} and printable thermal tag CSS.
CHALLENGES / RISKS
• Low-light laboratory conditions or blurred camera streams failing to decode optical barcodes.
• Fast manual typing in search inputs accidentally triggering scanner keystroke event listeners.
• Physical wear, tearing or chemical spills degrading printed barcode labels on laboratory equipment.
HELP NEEDED
• Review camera stream resolution downscaling (640x480) for optimal mobile decoding performance.
• Feedback on thermal label sticker layout specifications (asset code, 1D barcode, QR code, name).
• Guidance on fallback optical decoding hints (TRY_HARDER, PURE_BARCODE) in BarcodeService.
INTEGRATION AND COLLABORATION
• Linked barcode generation stream directly to asset registration modal for instant tag printing.
• Connected scanner.js lookup handler to AssetController displaying verified specs, room, and custodian.
• Added asset_tags database record synchronization mapping barcode_value to asset_id on creation.
• Integrated server-side image upload decoding fallback (/api/barcode/decode) for damaged physical labels.
COMMON KPI EVIDENCE
• Barcode Specification Matrix (Table 1: Code 128, QR, Thermal Sheet) documented with standards.
• In-memory generation benchmarks: Code 128 rendered in < 16ms; 2D QR rendered in < 18ms.
• Dual input scanner response verified: USB laser gun opens verification modal in < 25ms.
• 100% decoding accuracy achieved across valid, duplicate, and unregistered barcode test samples.
NEXT WEEK COMMITMENTS
Next week leader: Tanishka Wagh
Target: Implement ReportService with real-time inventory aggregation and valuation, develop AuditService with immutable append-only audit trail logging, and build reports.html dashboard.
MENTOR RESPONSE
Suggested mentor guidance: Pair 1D Code 128 barcodes with 2D QR codes on thermal labels for dual-scan redundancy. Ensure camera scanning handles diverse lighting and includes human-readable asset text.