## Slide 1
STUDENT TEAM WEEKLY REPORT – ONE PAGE TEMPLATE
PROJECT / FEATURE
Department Asset Tracking & Barcode Scanning System
Task 8: Integration, Verification and Finalisation
TEAM & MENTOR
Team: 1 (Governance & Directory)
Faculty Mentor: Mr. Mahesh Kandekar
WEEK TEAM / LEADER
Week 8
Week Leader: Sanskruti Ghavghave
Date:
WORK COMPLETED
• Integrated all 9 modules into cohesive architecture on Java 25, Spring Boot 3.3.5, and MySQL 8.0.
• Verified end-to-end flow: Auth -> Asset Intake -> Barcode Streaming -> Laser Scan -> Audit Trail.
• Executed end-to-end verification test suite (E2E-INT-001 to 008) achieving 100% pass across all workflows.
• Benchmarked performance: 51 classes compiled, 3.1s cold boot, < 18ms barcode stream, < 35ms query.
• Assembled 1-click launcher (run_backend.bat), unified SQL scripts, and complete 8-week EDI report suite.
CHALLENGES / RISKS
• Potential port 8080 conflicts with existing web servers on examiner laboratory workstations.
• Evaluator machines missing running MySQL daemon on initial cold launch.
• Unavailability of physical handheld barcode scanner during viva examination presentations.
HELP NEEDED
• Final project presentation review and demonstration walkthrough with faculty guide.
• Verification of institutional submission bundle formatting, DOCX/PDF reports, and PPTX slide deck.
• Sign-off on final project viva readiness and laboratory deployment authorization.
INTEGRATION AND COLLABORATION
• Harmonized interface contracts between Governance (Team 1), Barcode (Team 2), Intake, and Maintenance.
• Created automated run_backend.bat launcher verifying database connectivity and launching web browser.
• Verified 100% referential consistency across all 19 tables in asset_tracking_db with 0 orphaned records.
• Prepared pre-printed demo barcode tag sheets and camera scanning fallback for live examination viva.
COMMON KPI EVIDENCE
• E2E Integration Verification Matrix (Table 1: 8 test scenarios) executed with 100% pass rate.
• Architectural Benchmarking Matrix (Table 2): 3.1s cold boot, < 18ms barcode, < 35ms query latency.
• Zero npm/Node runtime overhead: frontend implemented in 100% Vanilla HTML5, CSS3, and ES6+.
• Complete submission package compiled: 8 individual weekly reports, combined PDF, and editable PPTX.
NEXT WEEK COMMITMENTS
Final Project Milestone: Viva & Institutional Demonstration
Target: Present project architecture, demonstrate live handheld laser barcode scanning and webcam decoding to evaluators, showcase tamper-evident forensic audit trail, and initiate department lab rollout.
MENTOR RESPONSE
Documented mentor feedback: Comprehensive end-to-end physical-to-digital integration verified. Sub-18ms barcode generation and robust database referential integrity meet all technical benchmarks. Project approved for final EDI viva demonstration.