## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 5
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 5
Arya Joshi
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Label generation connected to asset intake: Registration → Code Generation → Label Print (M3) → Tag Applied → Scanning (M6)
Label template and tag lifecycle finalized collaboratively.
COMMON KPI EVIDENCES
Code 128 & QR Generated + Print Template Demonstrated + Tag Records Validated + Frontend–Backend Connectivity Verified + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Pranjal Khairnar Deliverable: WebRTC camera scanner & ZXing decoding engine Due Date: 17 Aug 2026
MENTOR RESPONSE
Start the scanning module. Implement camera-based scanning with client-side detection and a server-side ZXing decoding fallback.
Integrated ZXing Core 3.5.3 and built BarcodeService for Code 128 and QR generation.
Created /api/barcode/generate and /qr endpoints streaming PNG images.
Linked generation with asset_tags to record tag status (printed, applied).
Added @media print sticker template (50mm x 25mm) in register and assets pages.
🟠 Amber: Print alignment needs testing on real thermal label printers.
🟠 Amber: QR payload size must stay small for reliable scanning.
🟢 Green: Code 128 and QR labels generated for single and batch assets.
Test printing on sticker sheets.
Review label template layout.
Verify barcode readability.
Confirm tag status workflow.