## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 8
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 8
Arya Joshi
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Maintenance linked to scanning and disposal: Scan Asset (M6) → Fault Ticket → Repair → Closure / Disposal Request (M9)
Ticket workflow and status rules aligned collaboratively.
COMMON KPI EVIDENCES
Ticket Lifecycle Demonstrated + Status Cascade Validated + Repair Costs Recorded + Positive & Negative Test Cases Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Pranjal Khairnar Deliverable: Physical inventory stocktaking audit module Due Date: 7 Sep 2026
MENTOR RESPONSE
Move to stocktaking audits. Generate audit manifests per department/room and verify items by barcode scan with discrepancy handling.
Implemented MaintenanceTicket entity and MaintenanceService.
Automated cascade: ticket creation sets status to maintenance and condition to Damaged.
Built ticket lifecycle open → in_progress → closed with repair cost and remarks.
Delivered maintenance.html dashboard with filter tabs and resolution modals.
🟠 Amber: Auto-restore to Good on closure may not suit partial repairs.
🟠 Amber: Unrepairable assets must be routed to disposal (Module 9).
🟢 Green: Ticket lifecycle and asset status cascade validated end to end.
Test ticket lifecycle scenarios.
Validate repair cost tracking.
Review status restoration logic.
Confirm technician assignment flow.