## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 13
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 13
Sanskruti Ghavghave
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Full lifecycle integrated across Team 1 modules: Login/RBAC → Asset Master → Tag → Audit Log → Dashboard
Auth, Master and Audit services integrated collaboratively.
COMMON KPI EVIDENCES
RBAC Views Verified (Admin/HOD/Staff) + Audit Diff Trail Validated + Dashboard KPIs & ₹ Valuation Reconciled + Serial/Code Uniqueness Tested + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Yash Bhure Deliverable: Final documentation & demo rehearsal Due Date: 19 Oct 2026
MENTOR RESPONSE
Good progress on the integrated modules. Fix remaining issues, complete documentation and prepare the demo of RBAC, audit trail and analytics.
Ran end-to-end tests: Login → Intake → Tag Binding → Audit Log → Dashboard.
Verified RBAC gating for Admin, HOD and Staff on UI navigation and API.
Validated audit trail old → new values across all transactions.
Reconciled KPIs and ₹ valuation; applied Week 12 UI polish fixes.
🟠 Amber: Session tokens are held in-memory (ConcurrentHashMap) and reset on server restart.
🟠 Amber: Client route guard uses localStorage; server-side checks remain the source of truth.
🟢 Green: Auth, Asset Master and Audit/Reports modules integrated; end-to-end tests executed.
Review of RBAC permission matrix.
Feedback on dashboard KPIs.
Confirm audit-log retention scope.
Sign-off on test results.