## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 14
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 14
Sanskruti Ghavghave
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Final integration verified across Team 1 modules: Login/RBAC → Asset Master → Tag → Audit Log → Dashboard
Final build and documents consolidated collaboratively.
COMMON KPI EVIDENCES
Regression Tests Passed + Documentation Completed + Demo Rehearsed + Final Build Packaged + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Yash Bhure Deliverable: Final demonstration & project handover Due Date: 26 Oct 2026
MENTOR RESPONSE
Proceed with the final demonstration. Submit the completed documentation and hand over all deliverables.
Resolved defects found in Week 13 testing; re-ran regression on RBAC and Asset flows.
Finalized documentation: schema, API endpoints, RBAC matrix and user guide.
Rehearsed demo flow: Login → Intake → Tag → Audit Trail → Dashboard.
Packaged final build, seed data and run instructions for handover.
🟠 Amber: Session tokens remain in-memory; persistent sessions are a future enhancement.
🟠 Amber: Deployment is limited to local hosting; institutional server rollout is pending.
🟢 Green: Regression passed; documentation and demo materials completed for handover.
Confirm final demo slot.
Sign-off on documentation.
Approve deployment environment.
Accept project handover.