## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 3
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 3
Pranjal Khairnar
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Authentication gating the module lifecycle: Login → Role Check → Label Print (M3) → Scanning (M6) → Disposal Approval (M9)
Common master data and role structure finalized collaboratively.
COMMON KPI EVIDENCES
Login API Demonstrated + Seed Data Loaded + RBAC Roles Validated + Frontend–Backend Connectivity Verified + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Vedant Pathak Deliverable: Asset registration & batch procurement intake Due Date: 3 Aug 2026
MENTOR RESPONSE
Begin asset registration and batch intake. Implement atomic sequence-based asset codes and serial validation needed for barcode label generation.
Created seed_data.sql with departments, locations, categories and suppliers.
Built Role, User, Department and Location entities in Spring Boot.
Developed AuthService with BCrypt hashing and UUID token sessions.
Created /api/meta lookup API and login.html with 1-click role switcher.
🟠 Amber: Token sessions are in-memory and reset on server restart.
🟠 Amber: Role-based gating of privileged modules must be tested.
🟢 Green: Login API and seeded role accounts validated.
Test role-wise access restrictions.
Review BCrypt and token handling.
Validate seed data accuracy.
Verify login flow across browsers.