## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 9
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 9
Pranjal Khairnar
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Audit verification driven by barcode scanning: Audit Manifest → Scan Asset (M6) → Verify Status → Discrepancy → Disposal Candidate (M9)
Audit workflow and status rules finalized collaboratively.
COMMON KPI EVIDENCES
Audit Cycle Demonstrated + Scan Verification Validated + Status Sync Verified + Positive & Negative Test Cases Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Vedant Pathak Deliverable: Disposal & write-off governance workflow Due Date: 14 Sep 2026
MENTOR RESPONSE
Implement disposal and write-off governance. Build a two-stage approval workflow and block disposed assets from transfers and audits.
Created InventoryAuditService with repositories for audit_cycles and audit_items.
Built cycle generation that auto-compiles a manifest of assets in a department or room.
Integrated scanning with states found, missing, damaged, misplaced, not_accessible.
Delivered audit.html with progress bars, live scan input and status badges.
🟠 Amber: Auto-marking missing items as lost needs false-positive review.
🟠 Amber: Disposed assets must be excluded from audit manifests (Module 9).
🟢 Green: Manifest generation and real-time status sync validated.
Test audit on a full department.
Validate scan-based verification.
Review discrepancy handling.
Confirm audit completion locking.