## Slide 1
Module 7,8 - Weekly Report
PROJECT/FEATURE
Department Asset Tracking and Bar code Reader
WEEK TEAM/LEADER
WEEK 3:
Sai S Patil.
TEAM & MENTOR
Team ID : 03 .
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
1-Discussed the Maintenance module requirements with the team.
2-Coordinated the Maintenance workflow with the overall Department Asset Tracking project.
3-Planned how the Maintenance module will connect with other project modules.
COMMON KPI EVIDENCES
1-Maintenance workflow prepared.
2-Class structure identified.
3-Maintenance request fields and statuses defined.
NEXT WEEK COMMITMENTS
IImplement the MaintenanceRequest class.
Implement the MaintenanceService class.
Integrate Maintenance functions with Main.java.
MENTOR RESPONSE
Review the planned Maintenance workflow and class structure, and provide feedback before/while starting implementation.
1- Studied the requirements of the Maintenance and Status Tracking module.
2-Designed the basic workflow for reporting and tracking maintenance issues.
3-Identified important asset and maintenance information such as Asset ID, Issue Description, Technician, Status and Dates.
1-Understanding how Main, MaintenanceService and MaintenanceRequest should interact.
2-Deciding which information should be stored in the Asset and Maintenance Request classes.
3- Understanding the complete flow from issue reporting to completion.
1-Guidance on the proper structure and workflow of the Maintenance module.
2-Clarification on how technician assignment and status updates should work.
3-Feedback on the class design before starting full implementation.