## Slide 1
Module 7,8 - Weekly Report
PROJECT/FEATURE
Department Asset Tracking and Bar code Reader
WEEK TEAM/LEADER
WEEK 5:
Sai S Patil.
TEAM & MENTOR
Team ID : 03.
Mr. Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
- Continued connecting Main.java → MaintenanceService → MaintenanceRequest.
- Checked maintenance request creation and status updates through the existing flow.
- Coordinated the required validation and reporting behavior with the team.
COMMON KPI EVIDENCES
- Maintenance request creation and status updates tested with sample inputs.
- Input-validation cases identified and checked.
- Request ID generation reviewed across multiple requests.
- Maintenance workflow improvements recorded for follow-up.
NEXT WEEK COMMITMENTS
- Complete validation and regression testing for the Maintenance module.
- Verify technician assignment and maintenance history against each Asset ID.
- Prepare the maintenance workflow for integration with the audit trail.
MENTOR RESPONSE
Review the Maintenance module testing and validation results. Confirm correct request-ID handling, status updates, and maintenance history before integration with the audit trail.
- Tested maintenance request creation and status updates with sample records.
- Added input checks for required maintenance details.
- Checked Asset ID and Request ID before processing maintenance requests.
- Reviewed the maintenance reporting workflow and improved its clarity.
- Handling invalid or missing Asset IDs and Request IDs.
- Ensuring request IDs remain unique when several requests are created.
- Keeping status updates consistent with the maintenance request history.
- Checking that validation errors are understandable to users.
- Review the validation rules for invalid Asset IDs and Request IDs.
- Confirm the expected behavior for incomplete maintenance requests.
- Provide feedback on connecting the maintenance workflow to the final frontend.