## Slide 1
Module 7,8 - Weekly Report
PROJECT/FEATURE
Department Asset Tracking and Bar code Reader
WEEK TEAM/LEADER
WEEK 7:
Sai S Patil.
TEAM & MENTOR
Team ID : 03.
Mr. Mahesh Kandekar.
WORK COMPLETED
• Mapped maintenance and asset-transfer steps to the proposed audit trail.
• Identified audit details: Asset ID, action, date and responsible user.
• Reviewed available asset and maintenance records for reconciliation.
CHALLENGES/RISKS
• Asset IDs may be missing or inconsistent across records.
• Every relevant asset change must be captured in audit history.
• Duplicate entries and mismatched dates or statuses need handling.
HELP NEEDED
• Confirm required audit fields and event types.
• Review rules for mismatched asset records.
• Clarify audit history expected for disposal and transfer.
INTEGRATION AND COLLABORATION
• Linked maintenance and transfer workflow steps to audit-trail requirements.
• Reviewed which asset changes should create audit records.
• Prepared reconciliation checks using available project records.
COMMON KPI EVIDENCES
• Audit events and required fields identified.
• Maintenance and transfer records reviewed for reconciliation.
• Missing-history and data-mismatch cases listed for follow-up.
NEXT WEEK COMMITMENTS
• Test reconciliation against project data.
• Verify audit entries for maintenance, transfer and disposal.
• Record and resolve missing or inconsistent asset history.
MENTOR RESPONSE
• Review audit fields and event coverage.
• Confirm reconciliation rules and handling of mismatched records.