## Slide 1
Module 3,6,9 - Week 2 Report
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 3
Arya Joshi
TEAM & MENTOR
Team ID : 03 .
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Integrated the shared design system across modules.
Coordinated database updates for asset data consistency.
Integrated Module 9 with existing asset records.
Tested the disposal approval workflow.
COMMON KPI EVIDENCES
Database consistency / API validation / disposal workflow completion / UI standardization / integration and testing
NEXT WEEK COMMITMENTS
Owner: Pranjal Khairnar Deliverable:
● Authentication and role-based access control
● Restricting disposal approval to authorized roles only
MENTOR RESPONSE
Communicate with the testing team, create test cases for Modules 3, 6 & 9, and perform testing based on those test cases.
Applied shared frontend design across all pages.
Built a responsive dashboard home page.
Resolved NULL department/location values and made them mandatory.
Extended Module 9 with request, approval, and final disposal workflow.
🟠 Amber — Database Migration: Existing NULL values required careful backfilling before applying NOT NULL constraints. 🟠 Amber — UI Consistency: Existing pages required component-level changes to follow the shared design system. 🟢 Green — Disposal Workflow: Request, approval, and final disposal stages are implemented successfully. 🟢 Green — Asset Status: Final disposal automatically updates the linked asset status to Disposed.
Coordination with other module teams to ensure UI/design system consistency across modules.
Support in integration testing after the database schema changes.
Coordination with other teams to ensure asset status updates remain consistent across modules.
Assistance in testing the Module 9 disposal approval and finalization workflow with related modules.