## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 12
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 12
Pranjal Khairnar
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Full lifecycle integrated across all modules: Intake → Label (M3) → Scan (M6) → Transfer → Maintenance → Audit → Disposal (M9)
Final integration and deployment completed collaboratively.
COMMON KPI EVIDENCES
End-to-End Workflow Demonstrated + Scan Accuracy Tests Executed + Deployment Script Verified + Documentation Completed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Vedant Pathak Deliverable: Final demonstration & project handover Due Date: 5 Oct 2026
MENTOR RESPONSE
Finalize project handover. Prepare the final demonstration, documentation and presentation covering all modules and deliverables.
Ran end-to-end tests: Intake → Tag Print → Scan → Transfer → Maintenance → Audit → Disposal.
Tested optical scanning under varied lighting, low-resolution webcams and mobile browsers.
Configured CORS and static routing; verified database backups.
Authored run_backend.bat launcher, ReadMe.md and final presentation deck.
🟠 Amber: Deployment is limited to local hosting (localhost:8080).
🟠 Amber: Session tokens are in-memory; persistent sessions are a future enhancement.
🟢 Green: All modules integrated; end-to-end and scan tests executed successfully.
Final review of documentation.
Demo rehearsal and feedback.
Confirm deployment environment.
Sign-off on all deliverables.