## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 6
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 6
Pranjal Khairnar
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Scanning connected to labels and asset records: Label (M3) → Camera Scan → Decode API → Asset Lookup → Asset Card (M6)
Scanner flow and API contract finalized collaboratively.
COMMON KPI EVIDENCES
Camera Scanning Demonstrated + Decode API Validated + Asset Lookup Verified + Positive & Negative Scan Tests Executed + Version-Controlled Deliverables Maintained
NEXT WEEK COMMITMENTS
Owner: Vedant Pathak Deliverable: Handheld scanner integration & custody transfers Due Date: 24 Aug 2026
MENTOR RESPONSE
Add hardware scanner support. Implement USB keyboard-wedge handling and use barcode verification in custody transfers.
Built scanner.html using getUserMedia for rear-camera streaming.
Implemented client-side BarcodeDetector with canvas snapshot fallback.
Developed /api/barcode/decode using ZXing HybridBinarizer and MultiFormatReader.
Added smart JSON QR parsing to extract embedded asset codes.
🟠 Amber: Scan accuracy varies with lighting and low-resolution cameras.
🟠 Amber: BarcodeDetector API is not supported on all browsers.
🟢 Green: Server-side fallback decoding and asset lookup validated.
Test under varied lighting.
Test on mobile browsers.
Verify decode API response time.
Review unreadable-tag error handling.