## Slide 1
MODULE (3,6,9) WEEKLY REPORT – WEEK 2
PROJECT/FEATURE
Department Asset Tracking and Barcode Reader
WEEK TEAM/LEADER
Week 2
Arya Joshi
TEAM & MENTOR
TEAM - 1,2,3,4
Mr.Mahesh Kandekar.
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Database aligned with module data flow: Receipts → Assets → Asset Tags (M3) → Scan Lookup (M6) → Disposal Requests (M9)
Common schema finalized collaboratively.
COMMON KPI EVIDENCES
Database Schema Executed + Constraints Validated + ERD Prepared + Table Relationships Verified + Version-Controlled Scripts Maintained
NEXT WEEK COMMITMENTS
Owner: Pranjal Khairnar Deliverable: Master data seeding, RBAC & authentication API Due Date: 27 Jul 2026
MENTOR RESPONSE
Complete master data setup and authentication. Implement RBAC with seed data for departments, roles and users before module development.
Designed an 18-table 3NF MySQL 8.0 schema with normalized relationships.
Added foreign keys with CASCADE / SET NULL rules for tags, tickets and audit items.
Built atomic code_sequences table to prevent duplicate codes in concurrent registration.
Authored unified_schema.sql and the ERD (asset_tracking_erd.pdf).
🟠 Amber: Cascade rules must be validated so asset history is not lost on deletes.
🟠 Amber: Seed data and Spring entity mapping are yet to be implemented.
🟢 Green: Schema executes cleanly; UNIQUE constraints verified.
Review ERD and normalization.
Validate asset_tags and disposal_requests tables.
Test sequence generation concurrency.
Confirm cascade and delete policies.